TABLES

| Start-up Phase | Creating Project Diagram |
| --- | --- |
| Analysis Phase | Design Requirements |
| Implementation Phase | Application organization |
|  | Data Storage Management |
|  | Receipt documents for goods |
|  | Transfer of the accounting plan |
|  | Business partners |
|  | Clients |
|  | Suppliers |
|  | Supply management |
|  | Sales & distribution |
|  | Sales force & agents management |
|  | Price lists |
|  | Pricing |
|  | Securities |
|  | Fiscal/Financial documents |
|  | General & detailed accounting |
|  | Document Transfers |
|  | Account transfers |
|  | Fixed Assets Management |
|  | Warehouse logistics- geography |
|  | Warehouse logistics- management |
|  | Warehouse logistics- connection to retail |
|  | Wireless Management |
|  | 3rd party logistics |
|  | Manufacture process management |
|  | Connection of manufacture process to warehouses – logistics |
| Project Rollout Stage | Training |
|  | Physical inventory |

- Table 1: Phases of the methodology

|  | Before the evaluation of the MAI methodology and its application | After the evaluation of the MAI methodology and its application |
| --- | --- | --- |
| Methodology | Use of the internal corporate methodology | Evaluation of the MAI methodology with clear and concise goals and milestones geared towards the result. |
|  | Delays on the implementation of tasks | Capabilities for parallel implementation of tasks while avoiding chain delays and providing the capacity for improvement and redesign of each task independently. |
| Communication | Lack of communication between the interested parties during the implementation phase | Direct communication between the project manager and the consultants via the internet |
|  | Lack of proper cooperation between the supplying and client corporation | Cooperation through proper coordination and collaboration of the client corporation through full adjustment of the corporate function via the use of ERPS to insure full compliance and compatibilities |
| Documents | Management of documents not in accordance with crucial dates | Organized document management, accuracy in the dates of signed contracts |
| Knowledge Storage | The consultants initially used only personal knowledge, and after multiple meetings, the knowledge of their colleagues in the corporation. | The consultants can directly utilize the stored knowledge of any installation that has taken place in the company up to today. |
| Risk Management | Application of random and dangerous tasks without any redundancies for deviations | Evaluation of the risk management tools, projection of deviation to dates, leading to the capability for creating alternate scenarios |
|  | Danger for extending the duration of the project outside the bounds of time management due to risks being actualized | By identifying and dealing with possible risks, a more realistic time scheduling for the task of the project is achieved, resulting in a framework which has the least possible time demands |
|  | Dealing with problems that might arise during the project that might require additional resources without the capability to acquire them | Via risk management, possible risks are identified and dealt with in a timely fashion before they are actualized. But even if the actualization of these risks is certain, this is something that is expected and becomes part of the programming. This insures the best possible utilization of available resources. |
| Resources | Internal changes without any consistency in the provider company, as well as the client company, random redistribution of tasks, lack of trust, disorder | Tying down specific resources and delegating specific jurisdictions |
| Time | Completing the ERPS installation within 1,5 years | Drastic reduction of the installation time for the ERPS to 8 months |

Table 2: The system before and after the methodology